BUSINESS PROPOSAL & TECHNICAL SCOPE OF WORK

Sugar Industry News, Live Rates & Market Intelligence Portal

Benchmark Reference: ChiniMandi Architecture | Technology: WordPress CMS + Automated Market Ingestion Engines

1. Project Overview

The objective is to develop a high-performance, real-time commodity and news intelligence portal tailored for sugar millers, institutional traders, brokers, and allied agro-industries. The portal will serve as a single-point destination featuring Live Sugar Mill Tender Rates, Wholesale Mandi Prices, Global Commodity Tickers, Financial Indices, E-Paper Bulletins, and Industry News.

2. Core Functional Modules & Deliverables

Module A: Domestic Sugar Rates Engine

- Daily Wholesale Mandi Rates: Real-time modal, minimum, and maximum prices across major trading hubs (Delhi, Kanpur, Mumbai, Kolkata, Chennai, Hyderabad, Raipur, etc.).

- Sugar Mill Tender / Ex-Mill Rates: Daily mill-gate tender prices categorized by state (Uttar Pradesh, Maharashtra, Karnataka, Gujarat) with instant search, date filters, and grade classification (M-30, S-30).

- Rapid Back-Office Upload Dashboard: Dedicated admin form for the editorial team to enter or bulk-import daily mill tender rates via Excel/CSV within 2 minutes.

Module B: Real-Time Global Commodities & Financial Tickers

A continuous auto-updating market ticker tape positioned at the header of all pages covering:

- International Sugar Futures: London Sugar #5 (White Sugar), US Sugar #11 (Raw Sugar).

- Allied Energy & Agri Commodities: Chicago Ethanol, CBOT Corn, WTI Crude Oil.

- Foreign Exchange (Forex): USD / INR, USD / BRL (Brazilian Real).

- Stock Indices & Sugar Equities: BSE Sensex, NIFTY 50, and leading NSE Sugar Stocks (Balrampur Chini, Shree Renuka Sugars, Bajaj Hindusthan, Triveni, Dalmia Bharat Sugar, etc.).

Module C: E-Paper & Daily PDF Newsletter Archive

- Digital Edition Archive: Dedicated section for publishing daily/weekly market roundups, government quota circulars, and PDF newsletters.

- Flipbook / PDF Preview & Download: Embedded responsive viewer with 1-click high-speed PDF download for mobile and desktop users.

Module D: Strategic Advertisement & Monetization System

- High-CTR Banner Locations: Pre-engineered banner ad slots designed for sugar mills, machinery suppliers, logistics, and institutional sponsors: Top Header (728x90), Right Sidebar Sticky (300x250 / 300x600), and In-article Content Injection.

- Ad Manager Support: Supports both Direct Paid Advertiser Banners and Programmatic Ad Networks (Google AdSense).

Module E: News & Editorial Management System

- Categorized News Desks: Domestic Sugar, Ethanol & Bio-Energy, International Trade, Weather & Monsoon, and Govt Notifications (Quota & MSP).

- High-Speed Mobile Layout: Fast-loading mobile-first layout with clean typography, social sharing, and automated related news feeds.

3. Third-Party Data Services: Free Limits & Upgrade Costs

To prevent recurring API bills, the platform leverages verified public APIs, institutional financial widgets, and custom server-cached background scripts:

| Data Feed | Provider / Source | Free Tier Limit | Projected Portal Usage | Upgrade Cost (If Exceeded) |
| --- | --- | --- | --- | --- |
| Domestic Mandi Prices | Govt of India Open Data (Agmarknet) | 10,000 API calls / day | ~2 to 4 calls / day (Server-cached) | ₹0 (Always 100% Free Govt Policy) |
| Sugar Mill Tender Rates | Custom Automated Ingestion Script | Self-Hosted (Runs on Server) | 1 to 2 runs / day | ₹0 (Self-owned custom code) |
| Global Commodities & Forex (London #5, US #11, Corn, Ethanol, Crude, USD/INR, USD/BRL) | Global Financial Market Widget Network | Unlimited Pageviews (Standard Distribution) | Unlimited | ₹0 (Free indefinitely; Optional raw JSON feed: ~$15/mo) |
| Stock Indices & Sugar Equities (Sensex, Nifty50, Sugar Mill Stocks) | Stockdio Financial Cloud | 10,000 Requests / month | ~500 to 1,000 / month (Aggregated view) | ~$8 / month (~₹650/mo) only if 10k monthly calls exceeded |

Note: Server-side caching guarantees that regular website visitor traffic does NOT consume third-party API quotas. Operating API cost remains ₹0.

4. Implementation Timeline (Phased Roadmap)

| Phase | Milestone | Deliverables | Timeline |
| --- | --- | --- | --- |
| Phase 1 | Foundation & CMS Architecture | Portal Structure, News Categories, Layout Design | Days 1 – 2 |
| Phase 2 | Financial Tickers & Mandi Feeds | Real-time Commodity & Currency Ticker Integration | Days 3 – 4 |
| Phase 3 | Sugar Mill Tender Engine | Database Table, Search Filters & Admin Bulk Uploader | Days 5 – 6 |
| Phase 4 | E-Paper, Ads & Launch | PDF Archive, Ad Slots, Cross-device Testing & Go-Live | Days 7 – 8 |
| TOTAL | Complete Production Deployment | Turnkey Ready-to-Operate Portal | 7 – 8 Working Days |

5. Commercials & Investment

A. One-Time Fixed Development Cost

Fixed Project Investment: ₹20,000/- (Twenty Thousand Indian Rupees)

Scope Included in Fixed Fee:

- Complete Portal Setup, Custom Styling & Responsive Design

- Domestic Sugar Mill Rates Engine with State/Date/Grade Filters

- Global Commodity, Energy, Currency & Stock Indices Ticker Integration

- E-Paper / Daily PDF Newsletter Archive System

- Pre-configured Advertisement Management Framework

- Back-office CSV/Excel Bulk Rate Upload Facility

- 30 Days Complimentary Post-Launch Technical Support

B. Annual Maintenance Contract (AMC / Ongoing Support - Optional)

Annual AMC Retainer: ₹4,500 / Year (Four Thousand Five Hundred Indian Rupees per Year)

Services Included in AMC:

- Proactive Monitoring of Live Rates Feeds & Scraper Health

- Scheduled Weekly Database & Full Portal Backups

- WordPress Core, Theme & Plugin Security Updates

- Prompt Technical Bug Fixes & Minor Content / Ad Banner Revisions